ALVILLAS OS

Build checklist — from Master Specification v1.0 and Technology Decisions v1.1

One source of truth. Enter once → reuse everywhere. Run tomorrow's operation in minutes, not hours.

## How to use this checklist

- Work through the phases in order. Phases 0–3 are the base; Phases 4–12 are the vertical slices from the spec (slice number is in each title); Phases 13–16 wrap up the product.

- Each phase ends with a "Done when" test. Do not start the next slice until it passes.

- Section numbers like (spec §24) point back to your Master Specification so nothing gets lost.

- Phase 13 (website) and the legal items in Phase 0 can run in parallel with early engineering.

- The spec's own rule: do not build every table first and hope it works. Build one working slice at a time.

## Progress tracker

| Phase | Scope | Status | Target | Notes |
| --- | --- | --- | --- | --- |
| Phase 0 — Decisions and prerequisites | Legal, accounting, product and tech decisions | To do |  |  |
| Phase 1 — Blueprint documents | User flows, permission matrix, domain model | To do |  |  |
| Phase 2 — Foundation | Repo, CI, tenant root, config, events, jobs | To do |  |  |
| Phase 3 — Identity, access and audit | Identity, RBAC/ABAC, invitations, audit | To do |  |  |
| Phase 4 — Acquisition and property onboarding | Slice 1 — CRM, onboarding wizard, owner package | To do |  |  |
| Phase 5 — Reservations to operations | Slice 2 — reservations, automation, work views | To do |  |  |
| Phase 6 — Field app | Slice 3 — field app, offline, proxy validation | To do |  |  |
| Phase 7 — Financial engine | Slice 4 — transactions, ledgers, payouts, reconciliation | To do |  |  |
| Phase 8 — Guest Hub, services and chef | Slice 5 — Guest Hub, services, chef, signatures | To do |  |  |
| Phase 9 — Inventory, laundry, maintenance, assets and team | Slice 6 — inventory, laundry, maintenance, assets, team | To do |  |  |
| Phase 10 — Owner portal | Slice 7 — owner portal and approvals | To do |  |  |
| Phase 11 — Command Center, reports and KPIs | Slice 8 — Command Center, reports, KPIs | To do |  |  |
| Phase 12 — Personal OS | Slice 9 — Personal OS and family access | To do |  |  |
| Phase 13 — Public website | Public site and assessment form | To do |  |  |
| Phase 14 — Cross-cutting hardening | Security, performance, design system, notifications | To do |  |  |
| Phase 15 — Master end-to-end test | Golden Path end-to-end test | To do |  |  |
| Phase 16 — Launch readiness and rollout | Pilot, training, go-live | To do |  |  |

# Phase 0 — Decisions and prerequisites

Close the open "yellow" and "red" items from the spec before writing code. Most of these need a lawyer or accountant, so start them first.

## Legal and compliance (spec §84, red zone)

- Confirm ALVILLAS SARL is fully incorporated and registered (commercial register, tax IDs, social security, company bank accounts)

- Decide how owner money held by ALVILLAS is legally framed (management mandate, separate bank account for owner funds) and validate with a lawyer

- Write the final owner management agreement (FR/EN, Arabic-ready), reviewed by a lawyer

- Write the final guest agreement and house rules (FR/EN/AR)

- Check data-protection obligations for guest data and ID documents (Law 09-08 / CNDP) and complete any required declaration

- Check guest registration obligations and rules for storing guest ID documents

- Decide which signature level Moroccan contracts need and confirm the e-signature provider choice

- Write the data retention policy and privacy/legal compliance policy

## Accounting and tax (spec §14, §15, §84)

- Meet the accountant: agree VAT, commission invoicing, tourist tax and owner-statement treatment

- Agree the export formats the accountant needs (CSV, Excel, PDF, transaction exports)

- Confirm tax stays configurable in V1 (TaxRule, TaxRate, TaxCategory, effective dates) and is not hard-coded

- Agree monthly closing and locking rules

## Product decisions

- Confirm ALVILLAS OS is a fully independent web application: its own repository, database, hosting project, accounts and domain, with no shared code, data or infrastructure with any other product

- Run a build-vs-buy check on calendar sync and guest messaging (channel manager / PMS) against building it

- Lock the first 90-day MVP cut (suggested: reservation → tasks → field app → owner ledger)

- Lock V1 languages: French + English, Arabic architecture-ready (RTL)

- Lock currency approach: MAD primary, no single-currency assumptions in the model

- Lock V1 payment methods: Airbnb settlement, cash, PayPal, bank transfer, manual

- Choose the first property templates, based on Villa 405 and Villa Sultan

- Define success metrics tied to the north star: "run tomorrow's operation in minutes, not hours"

## Technology decisions (spec §73, v1.1)

- Confirm the stack: Next.js, React, TypeScript, Tailwind, shadcn/ui, Radix, Lucide, PostgreSQL, Prisma, Zod, React Hook Form, TanStack Table/Query, Recharts

- Confirm services: Vercel, managed PostgreSQL, Cloudflare R2, Resend, Inngest, Sentry, Auth.js

- Confirm signature approach (Documenso self-hosted vs hosted) and who maintains it

- Confirm provider abstractions are mandatory: StorageProvider, EmailProvider, SignatureProvider, PaymentProvider, reservation adapters

- Set a monthly infrastructure cost ceiling for V1

Done when: Every item below has a named owner, a decision, and a date. Nothing in the red zone is left undecided.

# Phase 1 — Blueprint documents

The spec says the next step is not code. These three documents turn the spec into an implementation-ready design (spec §85).

## 1. Master User Flow and System Map

- List every persona: Prospect, Owner, Guest, Admin, Operations Manager, Property Manager, Co-host, Housekeeper, Pool Technician, Gardener, Chef, Driver, Maintenance, QA Inspector, Finance/Accountant, Procurement, Revenue Manager, Contractor, family members

- Map every major journey end to end (owner acquisition, onboarding, booking, stay, checkout, payout, month close)

- Map the exception path for each journey (cancellation, early checkout, no-show, conflict, failed sync, missing receipt, price change)

- Draw the system map: Public Website, Admin, Operations, Finance, Owner Portal, Guest Hub, Field App

- Review the maps with the people who do the work (Hajar, Meriem, housekeepers)

## 2. Permission and Access Matrix

- List every role and the custom-role mechanism

- For each role: actions (view, create, edit, void, approve, reject, assign, validate, export, pay, reconcile, configure, override)

- For each role: data scopes (organization, city, property, owner, reservation, service, task, team, wallet)

- For each role: data classes (operational, guest, financial, personal, sensitive)

- List every field-level restriction (revenue, profit, commissions, salaries, wallets, supplier costs, owner payouts, bank balances)

- Write worked examples: co-host, property manager, pool worker, owner, accountant

## 3. Domain Model and Database Architecture

- Entity list and relationships (owner, property, reservation, guest, person, user account, role, role assignment, task, transaction, ledger, payout, document, and more)

- Exact financial transaction model, including ownership vs money location and transaction groups

- Exact owner ledger formulas (opening, revenue, services, reimbursements, commission, expenses, payouts, adjustments, closing)

- State machines: reservation, task, approval, payout, document, laundry batch, work order, variance

- OTA and iCal data model with duplicate and conflict detection rules

- Offline synchronization and conflict strategy (operation queue fields, server validation, explicit resolution)

- Automation rule syntax (event → rule → action) and the event catalog

- Versioning rules for configuration, agreements, price lists and documents

- Index plan for high-frequency queries

- API contracts and report templates

- Backup and disaster-recovery parameters

Done when: The three blueprints are written, reviewed, and tested on paper against real data from Villa 405 and Villa Sultan.

# Phase 2 — Foundation

Project skeleton and shared building blocks that every slice depends on (spec §70–79 and v1.1).

## Repository, environments and delivery

- Create the GitHub repository, branch rules and code-review rules

- Set up CI/CD with lint, type-check, unit tests and end-to-end tests

- Create development, staging and production environments

- Set up secure secrets management

- Deploy the empty app on Vercel with managed PostgreSQL

- Configure the production domain and subdomains

## Application architecture (spec §73)

- Layering in place: Route / Server Action → Application Service → Domain Logic → Repository → PostgreSQL

- Zod validation on every input boundary

- Prisma schema, migrations and seed scripts

- Provider interfaces: StorageProvider (R2), EmailProvider (Resend), SignatureProvider, PaymentProvider

- Integration adapters normalize into the ALVILLAS domain (external → adapter → domain)

## Multi-tenant root and configuration (spec §74, §76)

- Organization is the root tenant on every table

- Configuration store with value, scope, effective_from, effective_to, version, created_by

- Configurable rules wired in: commission, OTA fee, owner expense treatment, approval thresholds, payout schedule, staff compensation, laundry pricing, inventory minimums, workflows, service pricing, tax, operating rules

- No important business rule is hard-coded (code-review check)

## Events and background work (spec §77, §41)

- Domain event bus with the first events (ReservationConfirmed, InventoryBelowMinimum, ExpenseOverThreshold)

- Inngest set up for async workflows, retries and failures surfaced to monitoring

- Rule engine skeleton: EVENT → RULE → ACTION

## Cross-cutting basics

- Internationalization for FR and EN, with RTL structure ready for Arabic

- Design tokens and base components (see Phase 14 for the full design system)

- Sentry connected to frontend, backend and workflows

- Vitest and Playwright set up

- Automated database backups and a tested restore

Done when: A deployed empty app with login, tenant root, config store, event bus, jobs, storage, email, monitoring, CI and the first Golden Path test running.

# Phase 3 — Identity, access and audit

Permissions are deny-by-default and drive everything else (spec §8–18, §61, §78).

## Identity model (spec §8)

- Separate Person, User Account, Role, Role Assignment, Permissions and Data Scope

- People can exist without an account

- Compensation attached to the role assignment, not only the person (spec §49)

## Roles and assignments (spec §9–10)

- Custom roles are first-class, created by administrators

- Seed the standard roles: Housekeeper, Pool Technician, Maintenance, Chef, Gardener, Driver, Co-host, QA Inspector, Operations Manager, Property Manager, Finance, Accountant, Procurement, Guest Experience, Revenue Manager, Photographer, Contractor, Regional Manager, Owner Representative, Temporary Worker

- One person can hold several assignments across properties and roles

## Authorization engine (spec §11–15)

- RBAC: what a role can do

- ABAC: under what conditions

- Data scoping: organization → region/city → property → owner → reservation → job → service → financial record → wallet

- Field-level security with masked values (for example amount shown as ••••••)

- Permission dimensions in place: WHO, WHAT, WHERE, WHICH DATA

- Operational access never implies financial access

- Server-side authorization on every route and action (no UI-only checks)

- Authorization test suite covering the co-host, property manager, pool worker and owner examples

## Permission simulator (spec §16)

- "Preview access as user" for admins

- Shows CAN SEE / CANNOT SEE lists by assignment

- Never changes real permissions or data

## Registration and authentication (spec §17–18, v1.1 §16)

- Invitation flow: create person → assign role → assign scope → create invitation

- Invitation codes: random, single-use, short-lived, rate-limited, tied to the invitation, invalidated after use, audited

- Activation: enter code → phone verification → create PIN → account active

- Field staff sign in with phone + PIN

- Admin and finance accounts use passkey + MFA

- Owners use password or passkey, with optional MFA

- Secure sessions, rate limiting, PIN reset flow

## Audit trail (spec §61)

- Audit record has who, what, when, where, before, after, reason

- Audited events: permission changes, role assignments, financial edits, payouts, approvals, proxy validations, agreement changes, expense modifications, wallet adjustments, bank reconciliations, report generation, account access

- Audit log is append-only and viewable only by authorized users

Done when: A co-host can be created, scoped to one villa, and provably cannot see revenue, other villas or other wallets. Every sensitive action is audited.

# Phase 4 — Slice 1: Acquisition and property onboarding

Lead to live property, with the owner report delivered (spec §4–7, §80 slice 1). Note: onboarding happens rarely at small scale, so keep the first version simple.

## Owner CRM (spec §4)

- Lead pipeline with all stages

  - New Lead

  - Contacted

  - Qualified

  - Property Assessment

  - Proposal

  - Contract Draft

  - Sent

  - Viewed

  - Signed

  - ALVILLAS Onboarding

  - Go Live

- Lead fields: owner/contact, phone, email, location, property type, bedrooms, current rental status, current OTAs, objectives, notes, acquisition source, status, assigned ALVILLAS representative

- Assessment request from the public site creates a lead automatically

## Property onboarding wizard (spec §5) — controlled by ALVILLAS, not the owner

- Step 01 Owner: select or create

- Step 02 Property: name, address, city, type, bedrooms, bathrooms, living spaces, pool, garden, parking, amenities, photos, capacity

- Step 03 Operating profile: cleaning, inspection, pool, garden, laundry, linen, maintenance, mid-stay cleaning, breakfast, chef, transfers, groceries, wellness, other services

- Step 04 Management agreement: commission, basis, effective date, expense treatment, responsibilities, approval rules, payout rules, notice period, special conditions

- Step 05 Team: people and role assignments

- Step 06 Booking channels: Airbnb, Booking.com, Vrbo, direct, agency, other

- Step 07 Inventory: property template or custom setup

- Step 08 Services: select and configure the catalog

- Step 09 Workflows: standard template plus property overrides

- Step 10 Review: validate the whole configuration

- Step 11 Activate: property becomes operational (background workflow runs)

- Standard property templates that new properties inherit and override

## Owner onboarding package (spec §6)

- Generated from the real configuration, not typed by hand

- Contents: property details, what ALVILLAS provides (configured services only), financial agreement, ALVILLAS vs owner responsibilities, operating model, owner access

- French PDF and English PDF, French email and English email (Arabic architecture-ready)

- Owner communication language is configurable per owner

- Delivered by email and stored in the document archive

## Document versioning (spec §7, §19 v1.1)

- Documents are immutable historical records

- Agreement v1 → Amendment v2 with effective dates; history is never silently overwritten

- Document, DocumentVersion, DocumentTemplate, DocumentInstance and Signature structure

- ALVILLAS generates the PDFs; the signature provider only handles signing

Done when: A lead becomes an owner, a property, a signed agreement and a live configuration, and the owner receives the FR/EN onboarding package.

# Phase 5 — Slice 2: Reservations to operations

A booking automatically produces the work needed to host it (spec §38–42, §66–67).

## Reservation sources and adapters (spec §38, v1.1 §9)

- Reservation model that every source normalizes into

- Adapters: ICalAdapter, AirbnbAdapter, BookingComAdapter, VrboAdapter, DirectBookingAdapter, CSVAdapter

- iCal sync first, running as a scheduled background job

- Airbnb payout/transaction CSV import early, because iCal carries no price, guest name or payout data

- Manual and agency bookings

- Duplicate detection and double-booking conflict detection

- Failed-sync alerts shown in the Command Center

## Reservation lifecycle (spec §39)

- States: Imported → Confirmed → Guest Preparation → Check-in → Staying → Checkout → Financial Reconciliation → Closed

- Also handle: modification, cancellation, refund, early checkout, no-show, date change

## Property operating profile and automation (spec §40–42, §41)

- Operating profile per property (bedrooms, pool, daily pool service, garden, mid-stay cleaning threshold, breakfast, chef, transfers)

- Stay workflow: pre-arrival → cleaning → inspection → inventory preparation → Guest Hub → arrival → mid-stay (if applicable) → checkout → inspection → laundry → inventory reconciliation

- Example rules working: nights ≥ 4 → mid-stay cleaning; inventory below minimum → reorder suggestion; expense over threshold → approval request; reservation confirmed → generate workflow

- All rules configurable without code changes

- Financial snapshot created when a reservation is confirmed

## Work management and property workspace (spec §66–67)

- Views: Timeline, List, Day, Week, Month

- Filters: property, worker, role, status, priority, task type, date

- Bulk actions

- Property workspace tabs: Overview, Calendar, Reservations, Operations, Finance, Inventory, Laundry, Maintenance, Assets, Documents, Team, Rules

- What each user sees in the workspace depends on authorization

Done when: Importing a reservation creates the guest, stay, tasks and workflow, with no re-typing, and conflicts show up as exceptions.

# Phase 6 — Slice 3: Field app

A radically simpler mobile experience for non-technical workers (spec §19–23).

## Design principles (spec §19)

- Mobile-first, large buttons, large type, icon-driven, minimal typing, one task at a time

- Clear success and failure feedback

- French, Arabic and English ready (RTL tested)

## Housekeeper flow (spec §20–21)

- Login → Today → My Jobs → Select Villa → Checklist → Linen → Inventory → Issue / Photo → Complete

- Room checklist with progress (for example 6 / 6) and a large finish button

- + / − quantity controls for linen and inventory, with direct typing still available

- Issue reporting with photos that creates a maintenance issue

## Offline-first (spec §22, v1.1 §17–18)

- Today's relevant work downloads to the device (IndexedDB)

- Offline operation queue with local_id, user_id, device_id, timestamp, operation, payload, sync_status

- Operations covered: TaskCompleted, IssueCreated, LinenUpdated, InventoryAdjusted, PhotoAdded

- Sync API: validate → detect conflicts → commit → acknowledge

- Quantity changes recorded as movements so most conflicts disappear

- Explicit conflict resolution screen for critical inventory and financial operations

- Photo upload retries and background sync

- No worker is ever blocked by lack of connection

- Tested on slow and intermittent networks

## Proxy validation (spec §23)

- "Validate on behalf" for supervisors

- Required fields: validator, reason, timestamp, original assignee, task, optional note/photo

- Record shows "Performed by" and "Validated by" separately; never attributes the action to the validator

- Works for cleaning, maintenance, pool, garden, chef, inspections, inventory and other jobs

Done when: A housekeeper with no internet completes a job, it syncs later, and a supervisor can validate a job on their behalf with a clean audit trail.

# Phase 7 — Slice 4: Financial engine

The most important part of the system. Get the model right before building screens (spec §24–35, §50–55, §62, v1.1).

## Core transaction model (spec §26–27)

- Every financial event is a Transaction

- Attributes: date, amount, account, owner, property, reservation, guest, person, supplier, category, source, payment method, ownership, status, document, approval, transaction group, audit information

- Ownership (who the money belongs to) tracked separately from location (where it physically sits)

- Transactions are voided or adjusted, never deleted or silently edited (spec §62)

- Every important balance is derived from movements

## Accounts, bank and cash (spec §50, §53)

- Accounts: ALVILLAS bank accounts, cash, staff wallets, other configured accounts

- Explicit transfers between accounts (bank to bank, bank to wallet, bank to owner payout)

- Cash as a first-class payment method

- Cash custody model: guest → staff → ALVILLAS, with every hand-over recorded (v1.1 §12)

## Bookings and money (spec §28–29)

- Direct booking money recorded with collected-by, account, owner, property, reservation, guest, source, purpose

- Owner money held by ALVILLAS shows: collected, allocated, used, paid, remaining payable, where funds sit, why collected, which reservation or service generated it

- Airbnb treated as both booking source and settlement source; expected vs actual settlement reconciled

- PayPal, bank transfer and manual payments as provider adapters

- Stripe left as a future provider only

## Owner expenses, commission and approvals (spec §30–32)

- Expense treatments: owner-paid, ALVILLAS-paid, included in commission, guest-paid, shared, reimbursable, deducted from payout, custom

- Commission configurable per owner, property, agreement, booking, source and effective period

- Commission calculation versioned; each reservation keeps its financial snapshot

- Approval rules: none, all, threshold, category, property, percentage, emergency exception, manager then owner, custom

- Approval requests generated automatically when a rule matches

## Ledgers and payouts (spec §33–34, §50)

- Owner ledger: opening balance + revenue + services + reimbursements − commission − expenses − payouts ± adjustments = closing balance

- ALVILLAS ledger kept separate from owner ledgers

- Payout models: periodic (monthly, weekly, every 15 days, custom), per booking, OTA split, custom

- Payout state machine

- Supplier payables, employee payables and receivables

- Recurring expenses and recurring payouts as scheduled jobs

## Team wallets (spec §24–25)

- Wallet is a movement ledger, not an editable balance

- Movements: advance, expense, return, compensation, compensation offset, transfer, adjustment, reconciliation

- Workers see only their own wallet unless explicitly granted more

## Company and property finance (spec §51–52)

- ALVILLAS company expenses fully separate from property expenses

- Categories: salaries, contractors, rent, internet, software, accounting, legal, insurance, marketing, bank fees, office, vehicles, taxes, supplies

- Recurring and scheduled expenses, invoices, payment tracking, cost centers

- Property finance view (for example Villa 405 mortgage recorded as a property expense)

## Reconciliation and Variance Center (spec §54–55, §82)

- Expected → Actual → Variance → Reason → Action pattern implemented once and reused

- Reconciliations: OTA settlement, bank, laundry invoice, staff compensation, owner payout, inventory count

- Variance Center lists every exception with expected, actual, difference, reason, action, resolved by, date

- Bank statement import and matching

## Integrity, tax and exports (spec §62, v1.1 §14–15)

- Monthly closing and locking

- Configurable tax engine hooks (rules, rates, categories, effective dates)

- Accountant exports: CSV, Excel, PDF, income, expenses, owner statements, bank reconciliation, supplier and staff payments

- Financial test suite that rebuilds every balance from transactions

Done when: A booking flows to owner money, commission, expenses, payout and reconciliation, and every balance can be rebuilt from transactions alone.

# Phase 8 — Slice 5: Guest Hub, services and chef

Structured guest self-service, not chat (spec §35–37).

## Guest Hub (spec §37)

- Unique guest link per reservation, shareable by WhatsApp, email or SMS

- Guest can: complete profile, arrival and departure details, sign agreement, accept house rules, select services, select chef menu, order groceries, request transfers, cleaning and experiences, see relevant information, complete required forms

- Guest ID handling follows the compliance decisions from Phase 0

- Guest agreement signing through the signature provider

- FR/EN/AR guest experience, beautiful and simple on mobile

## Service catalog and upsells (spec §35)

- Each service has: selling price, internal cost, supplier/person, owner share, ALVILLAS share, tax, property availability, rules

- Services appear only where configured for the property

- Service orders create tasks, revenue, cost, compensation and allocations

## Chef menu (spec §36)

- Menu item: name in FR/EN/AR, description, price, serving quantity, ingredients, internal cost, chef, availability, property, preparation details, allergens (optional)

- Guest selection generates: service order, task, ingredient requirement, revenue, cost, compensation, owner allocation, ALVILLAS allocation, margin

## Signatures (v1.1 §7, §19–20)

- SignatureProvider abstraction with Documenso as the V1 provider

- Signing certificate decision and security ownership documented

- Signed PDFs returned to the ALVILLAS document archive

Done when: A guest completes forms, signs the agreement and orders a chef menu; the order becomes a task, revenue, cost and allocations automatically.

# Phase 9 — Slice 6: Inventory, laundry, maintenance, assets and team

The physical operation (spec §43–49).

## Inventory (spec §43–44)

- Three categories: consumables, linen (circulating), assets

- Inventory movement ledger: purchase, transfer, consumption, laundry send, laundry return, damage, loss, disposal, adjustment, reservation, release

- No manual balance editing

- Minimum levels and reorder suggestions

- Inventory templates per property type

## Laundry and linen (spec §45–46)

- Linen and laundry are one connected system

- Flow: stay → expected linen usage → laundry batch → expected cost → actual invoice → comparison → variance → inventory update

- Track sent, returned, damaged, missing, rejected, lost in transit (damaged is not missing)

- Supplier price lists, configurable and versioned

- Expected invoice calculated; actual invoice entered or uploaded; variance and percentage shown

## Maintenance and assets (spec §47–48)

- Issues link to property, reservation, guest, task, person, supplier, expense, asset, photo, document

- Work orders: assignment, priority, status, estimate, approval, actual cost, invoice, asset, completion, evidence

- Asset register: item, property, purchase date and cost, warranty, condition, expected life, maintenance, replacement, disposal

- Preventive maintenance schedules

## Suppliers and team management (spec §49)

- Supplier records with price lists and documents

- Team module: people, roles, assignments, availability, workload, compensation, wallets, performance, documents, permissions

- Compensation per role assignment (for example 500 DH/job at Villa A, 600 DH/month at Villa B)

Done when: A stay produces expected linen use, a laundry batch and an expected invoice; the real invoice is compared and the variance goes to the Variance Center.

# Phase 10 — Slice 7: Owner portal

Controlled visibility and approvals for owners (spec §56–57).

## Owner portal (spec §56)

- Owner sees only authorized properties

- Sections: Overview, Reservations, Revenue, Expenses, Money collected, Money held by ALVILLAS, Payouts, Statements, Approvals, Property condition, Documents, Reports

- Internal ALVILLAS information stays hidden unless explicitly granted

- Owner language preference respected (FR/EN, Arabic-ready)

## Approval center (spec §57)

- Pending approvals with details and Approve / Reject

- Only rules configured for that owner and property create requests

- Approval decisions feed the ledger and the audit trail

## Statements and reports

- Monthly and annual owner statements generated from source data

- Statement totals tie exactly to the owner ledger

Done when: An owner sees only their own villas and money, approves an expense, and downloads a statement that matches the ledger.

# Phase 11 — Slice 8: Command Center, reports and KPIs

Exception-first dashboard and derived reporting (spec §58–59, §65).

## Command Center (spec §65)

- Today: arrivals, departures, turnovers, incomplete jobs

- Exceptions: approvals, financial variances, low stock, maintenance, conflicts, failed syncs

- Financial: revenue, expenses, cash, owner payable, ALVILLAS balance

- Operations: team workload, property readiness, delayed tasks

## Reports (spec §58)

- Owner: monthly statement, annual statement, revenue, expenses, payouts, money held

- Property: P&L, occupancy, ADR, RevPAR, expenses, service revenue, operating costs

- ALVILLAS: company P&L, portfolio performance, cash position, commissions, margins, expenses

- Team: productivity, completed jobs, workload, compensation, wallet activity

- Inventory: consumption, losses, laundry, purchase, variance

## KPI architecture (spec §59)

- Filters: property, owner, team member, role, supplier, booking source, month, quarter, year, portfolio

- Metrics: occupancy, ADR, RevPAR, gross revenue, net revenue, OTA fees, commission, owner net, service revenue, service margin, expense per stay, laundry cost, inventory consumption, staff productivity, turnaround time, maintenance, variance rate, cash position

- Materialized or aggregated views where performance needs them

Done when: Every report is generated from source data, with no manually built financial reports, and the Command Center answers "what needs me today?".

# Phase 12 — Slice 9: Personal OS

Kept separate from ALVILLAS finances (spec §63–64). Build last, ideally as a separate app or tenant.

## Personal OS (spec §63)

- Modules: dashboard, household, income, expenses, budget, savings, investments, assets, liabilities, goals, documents, reports

- Separate financial domain from ALVILLAS

- Transfers between business and personal must be explicitly categorized

## Family permissions (spec §64)

- Members: Nadir, Hajar, Anis, Youssef

- Per-member access configurable (for example Hajar: household full, personal expenses yes, investments view-only)

- Business access for family configured separately

- Children receive only specifically granted access

Done when: Business and personal money cannot mix by accident, and family members only see what they were granted.

# Phase 13 — Public website

Short, premium, conversion-focused (spec §3). Can start early because it feeds the CRM.

## Content and structure

- Primary message: "You own the villa. We run everything else."

- Primary call to action: "Get a Property Assessment" (not "List your villa")

- Navigation: ALVILLAS, Management, Services, About, Get a Property Assessment, Sign In

- Homepage sections: Hero, What ALVILLAS manages (Property Management, Operations, Guest Experience, Owner Control), How it works (Assessment → Agreement → Onboarding → Management), Services (brief), Why ALVILLAS, Locations/selected properties, Final CTA

- Detailed service catalog stays inside the platform and Guest Hub

## Quality

- Multilingual (FR/EN, Arabic-ready), fast, accessible, mobile-first

- Assessment form connected to the Owner CRM

- Analytics, SEO basics and privacy notice

Done when: alvillas.com is live in FR/EN, the Property Assessment form creates a lead in the CRM, and Sign In reaches the OS.

# Phase 14 — Cross-cutting hardening

Quality that applies to every slice (spec §60, §68–72, §78–79).

## Documents and notifications (spec §60, §68–69, v1.1 §21)

- Central document system: owner contracts, amendments, guest agreements, house rules, signatures, invoices, receipts, property, supplier and staff documents, reports

- Sensitive documents permission-controlled, with signed URLs

- Event-driven notifications: in-app, email, push (when the PWA need is proven), WhatsApp links first and API later

- No internal chat; WhatsApp stays the human channel, with a path to convert messages into tasks, issues, requests, service orders or notes

## Design system (spec §70–71)

- Proprietary ALVILLAS Design System: premium, calm, neutral, clean, fast, accessible, information-dense where needed

- Generous spacing, subtle borders, restrained shadows, no unnecessary gradients, clear hierarchy

- Different UX per audience: Admin (powerful desktop), Manager (operational dashboard), Owner (simple financial/property dashboard), Guest (beautiful self-service), Field staff (extremely simple mobile)

- Component library and accessibility checks (contrast, keyboard, screen reader)

## Performance (spec §72)

- Instant-feeling navigation, optimistic UI where safe, 80–250 ms micro-interactions

- Skeleton loading, cached data, pagination, virtualized large lists

- Efficient queries backed by the planned indexes

- Background jobs for slow work, lazy loading

- Correctness is never sacrificed for animation

## Security (spec §78)

- Deny by default, server-side authorization, least privilege, scoped access

- Secure sessions, MFA for sensitive users, invitation-controlled accounts, rate limiting

- Encrypted sensitive data where appropriate

- No financial hard deletes

- Secure secrets management, backups and disaster recovery drills

- Security review or penetration test before launch

## Scalability (spec §79)

- Load test at 10, 100 and 500 properties

- No design assumes one property, owner, manager, currency, booking source, team member or payout model

- Search and analytics stay on PostgreSQL until real data shows a need for more

Done when: Security, performance, notification and design checks pass on every module, not just the last one built.

# Phase 15 — Master end-to-end test

The spec's own definition of "done" (spec §81, §25 v1.1). Automate it as the Golden Path in Playwright and run it on every major release.

## Golden Path scenario — every step must pass

- Prospect submits an assessment request

- Lead becomes an owner

- Agreement drafted and signed

- Property created

- Onboarding wizard completed and property activated

- Team assigned

- Permissions verified in the permission simulator

- Owner report generated (FR and EN)

- Owner email sent

- Booking received

- Guest created and Guest Hub opened

- Guest agreement signed

- Service ordered

- Chef menu item selected

- Task generated for the right worker

- Housekeeper completes the job

- Offline operation performed and synced

- Proxy validation recorded correctly

- Laundry batch created and invoice compared

- Inventory updated

- Expense posted (with approval if the rule applies)

- Owner allocation correct

- ALVILLAS allocation correct

- Payout made

- Bank reconciliation completed

- Owner statement generated and matches the ledger

- Property P&L correct

- ALVILLAS P&L correct

- Audit trail shows every sensitive action

Done when: The entire chain below passes cleanly in staging with realistic data.

# Phase 16 — Launch readiness and rollout

Move from tested to trusted.

## Before production

- All red-zone items from Phase 0 closed (legal wording, tax setup validated by accountant, providers chosen, retention and privacy policies)

- Production domain, subdomains, hosting, storage and email configured

- Backups verified by an actual restore

- Monitoring and alerting live (errors, failed syncs, failed workflows)

- Data migration plan from spreadsheets, notebooks and WhatsApp history; migration rehearsed

- Opening balances for owners, wallets, bank and inventory agreed and entered

## Pilot

- Run one or two villas (for example Villa 405 and Villa Sultan) in parallel with the old process for a full month

- Compare system numbers with the spreadsheet and bank; log every difference

- Collect feedback from housekeepers, co-hosts and owners

- Fix blockers, then expand property by property

## Team readiness

- Short training for field staff (phone + PIN, checklist, offline use)

- Training for supervisors on proxy validation and the Variance Center

- Owner walkthrough of the portal and approval center

- One-page support guide in FR/EN/AR

- Incident and rollback plan written

## After launch

- Weekly review of variances and exceptions for the first two months

- First monthly close completed and reviewed with the accountant

- Re-evaluate deferred items: dedicated search, analytics warehouse, WhatsApp Business API, Stripe, accounting integrations

Done when: Real villas run on the system, the team is trained, and a rollback plan exists.

# Appendix A — The 25 non-negotiable principles

Use these as acceptance criteria. Before each release, confirm every principle still holds (spec §83).

- 1. ALVILLAS onboards properties, not owners.

- 2. Enter once → reuse everywhere.

- 3. No duplicate manual entry.

- 4. No important hard-coded business rules.

- 5. Historical financial data is auditable.

- 6. Money ownership is separate from physical money location.

- 7. Owner expenses are configurable.

- 8. Owner approval rules are configurable.

- 9. Payout rules are configurable.

- 10. Every important balance derives from movements/transactions.

- 11. Permissions are deny-by-default.

- 12. Role does not equal data access.

- 13. Operational access does not automatically imply financial access.

- 14. People can have multiple scoped roles.

- 15. Custom roles are first-class.

- 16. Field workers get radically simpler UX.

- 17. Field operations work offline.

- 18. Supervisors can perform proxy validation with an audit trail.

- 19. No internal chat.

- 20. Guest Hub is structured self-service.

- 21. Personal OS and ALVILLAS OS are separate financial domains.

- 22. One source of truth, many views.

- 23. Humans handle exceptions; automation handles normal operations.

- 24. Never silently overwrite history.

- 25. Build for 500+ properties from day one.

# Appendix B — Open decisions log

Write down each decision as you make it so the spec stays the single source of truth.

| Decision | Decided | Owner | Date |
| --- | --- | --- | --- |